## Slide 1: SHAUUUUUUUUUN: Progress Report 5 Gravity Xscape
John Frazia, Matthew Nagy, and Oliver Rayner

## Slide 2: General Summary
Done:
Fixed the Github problems
Music composition is almost done
Doing:
Finishing AI
Reworking level design
To Do:
Audio fatigue
Polish

## Slide 3: Detailed Summary (John)
Finished Music Composition for the previous prototype
Started music editing from playtesting feedback
Working on stopping the music from restarting in each new scene
Working on preventing sound fatigue from sound effects

## Slide 4: Detailed Summary (Matt)
Death colliders with environment
In-progress AI for enemy guards
Fixed github setup for project
Solved merge conflicts with multiple branches
Fixed player sticking to ground issues

## Slide 5: Detailed Summary (Oliver)
Updated the world with new objects
Fixed the corner collider in Tiled
Updated the building tiles
Framework for the timer
Currently updating levels with more mechanics

## Slide 6: Data w/ Feedback
We got a variety of feedback, lots of good feedback to consider in our design
Majority of the class thought the levels were just right in length
Hit music experience goal but still needs some extra polish
Minority rule on minimalist art style
Everyone agreed in some way that the environment was dystopian (great but we are improving the world further through additional assets)
Almost everyone commented on the corner glitch (We fixed it)
  No longer jitters

## Slide 7: Triumphs & Setbacks
Triumphs
Fixed the corner collisions
Environment is more populated
Fixed merge conflicts and Github problems
Setbacks
Not at the moment

## Slide 8: Honest Assessment
We are on schedule
Putting in the last features
We are focusing on polishing the game